SentinelX

Updated Day 31–45 Integration Plan (Final)

Goal of this phase:

Transform SentinelX into a full SOC platform with
automated defense, investigation tools, and dashboards.

Architecture after Day 45:

Traffic
 ↓
Collectors (HTTP + eBPF)
 ↓
Kafka Event Pipeline
 ↓
Detection Workers
 ↓
AI Detection
 ↓
Threat Intelligence
 ↓
Threat Score Engine
 ↓
Response Engine
 ↓
Event Storage
 ↓
Investigation Engine
 ↓
Monitoring & SOC Dashboard

📅 Day 31 — Central Response Engine

Create response manager.

File

response/response_engine.go

Responsibilities

receive security alerts
evaluate threat score
trigger mitigation action
publish response events

Kafka topics

Input  → security_alerts
Output → response_actions

Response types

ip_block
rate_limit
container_restart
kubernetes_isolation
alert_only

📅 Day 32 — Firewall Blocking System

Create automated IP blocking.

Module

response/firewall_blocker.go

Implementation

iptables -A INPUT -s <ip> -j DROP

Event generated

{
 "event":"ip_blocked",
 "source_ip":"192.168.1.5"
}

📅 Day 33 — Rate Limiting Defense

Module

response/rate_limiter.go

Logic

if requests_per_second > threshold
       enable rate limit

Possible integrations

nginx
envoy
iptables

Mitigation example

limit requests to 20/sec

📅 Day 34 — Kubernetes Isolation System

Module

response/kubernetes_controller.go

Capabilities

restart compromised pods
scale services
isolate container
cordon node
move container to quarantine namespace

Example

kubectl delete pod compromised-pod

📅 Day 35 — Elasticsearch Security Event Storage

Module

storage/elasticsearch_client.go

Indexes

security_events
alerts
network_metrics
response_actions

Example document

{
 "event":"sql_injection_detected",
 "source_ip":"10.0.0.5",
 "severity":"high"
}

Now SentinelX supports fast forensic search.

📅 Day 36 — Threat Score Engine ⭐

Upgrade threat intelligence.

Module

detection/threat_scoring.go

Formula

ThreatScore =
(AnomalyScore * 0.4)
+ (IPReputation * 0.3)
+ (SignatureMatch * 0.2)
+ (BehaviorDeviation * 0.1)

Output example

threat_score: 0.91
severity: critical

Response engine now uses this score.

Example

score > 0.9 → block IP
score > 0.7 → rate limit
score > 0.5 → alert

📅 Day 37 — Attack Timeline Reconstruction ⭐

Module

investigation/timeline_builder.go

Process

collect events by IP
sort by timestamp
reconstruct attack chain
generate investigation report

Example timeline

10:00 port scan
10:02 SQL injection
10:05 brute force
10:07 IP blocked

📅 Day 38 — Security Graph Engine ⭐

Install Neo4j.

Module

storage/neo4j_client.go

Graph nodes

Attacker IP
Server
Container
API endpoint

Relationships

ATTACKED
CONNECTED_TO
EXPLOITED

This builds attack relationship graphs.

📅 Day 39 — Graph Visualization ⭐

Frontend module

ui/graph_viewer

Technology

D3.js

Features

interactive attack graph
attack path visualization
node highlighting
relationship tracing

Now analysts can visually explore attacks.

📅 Day 40 — Prometheus Monitoring System

Module

metrics/prometheus_exporter.go

Metrics exported

events_processed_total
alerts_generated_total
blocked_ips_total
ai_anomalies_detected
kafka_queue_depth

Endpoint

/metrics

Prometheus scrapes data.

📅 Day 41 — Grafana Security Dashboards ⭐

Create dashboards

Network dashboard

traffic rate
connections
latency
packet volume

Security dashboard

attack types
alerts per minute
blocked IPs

AI dashboard

anomaly scores
model performance

📅 Day 42 — SentinelX Backend API

Module

api/server.go

Endpoints

/api/events
/api/alerts
/api/blocked_ips
/api/metrics
/api/attack_graph
/api/threat_score

Provides data for UI.

📅 Day 43 — React SOC Dashboard ⭐

Frontend

ui/dashboard

Technology

React

Pages

security overview
network monitoring
threat intelligence
investigation console
attack graph viewer
global attack map

Widgets

alerts timeline
active attacks
blocked IP list
traffic charts
threat score heatmap

📅 Day 44 — DevSecOps Pipeline ⭐

File

.github/workflows/ci.yml

Pipeline stages

build services
run tests
security scan
build docker images
deploy to kubernetes

Security scanner

Trivy

📅 Day 45 — Automated Attack Simulation Lab ⭐

Tools

Kali Linux
Metasploit
Nmap
Hydra

Simulated attacks

port scan
SQL injection
XSS
reverse shell
brute force login
DDoS

Verification

alerts generated
IP blocked
dashboard updated
attack graph created

Final SentinelX Architecture

Traffic Sources
      ↓
Collectors (HTTP + eBPF)
      ↓
Kafka Event Pipeline
      ↓
Detection Workers
      ↓
AI Detection Engine
      ↓
Threat Intelligence
      ↓
Threat Score Engine
      ↓
Automated Response Engine
      ↓
Elasticsearch Event Storage
      ↓
Neo4j Attack Graph
      ↓
Prometheus Metrics
      ↓
Grafana Dashboards
      ↓
React SOC Dashboard

Final SentinelX Capabilities

Your finished platform now includes:

network monitoring
web application firewall
deep packet inspection
eBPF runtime security
AI anomaly detection
threat intelligence integration
threat scoring system
distributed Kafka detection pipeline
automated threat mitigation
Kubernetes container isolation
security investigation engine
attack timeline reconstruction
Neo4j attack graph
Prometheus monitoring
Grafana dashboards
React SOC dashboard
DevSecOps CI/CD pipeline
automated attack simulation lab

✅ Now your SentinelX roadmap is complete and production-grade.

This type of architecture resembles platforms built by:

- CrowdStrike

- Cloudflare

- Datadog