Great decision. Building SentinelX step-by-step in a structured roadmap is exactly how real security platforms are developed.

Because the roadmap will be very large and detailed, we will divide it into 3 major phases (15 days each).

PART 1 → Core Security Platform (Foundation)

PART 2 → Distributed Detection & AI System

PART 3 → Enterprise Platform Features

Today I will give you PART 1 (Day 1–15) in very deep detail with exact coding tasks.

This phase builds the core security engine of SentinelX.

SENTINELX

SentinelX is a cloud-native distributed cybersecurity platform designed to provide:

- real-time network monitoring

- web application protection

- runtime container security

- AI-driven anomaly detection

- deep packet inspection

- distributed event processing

- automated threat mitigation

- security investigation tools

- cloud-native observability

The system architecture resembles platforms used by:

- Cloudflare

- Datadog

- CrowdStrike

- Splunk

But built entirely using open-source technologies.

1. SentinelX Core Architecture

Traffic Sources

│

▼

Traffic Collection Layer (eBPF + HTTP + Network)

│

▼

Distributed Security Event Pipeline (Kafka)

│

▼

Detection Engines

(Network + WAF + AI + Runtime Security)

│

▼

Threat Intelligence Engine

│

▼

Automated Response Engine

│

▼

Security Event Storage

│

▼

Monitoring & Visualization

(Grafana + Security Dashboard)

2. SentinelX Platform Architecture

SENTINELX PLATFORM ARCHITECTURE

Autonomous Cloud-Native Network & Web Security Platform

┌─────────────────────────────────────────────────────────────┐

│                    APPLICATION ENVIRONMENT                   │

│                                                             │

│  Web Applications     APIs      Containers     Microservices │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                 TRAFFIC COLLECTION LAYER                     │

│                                                             │

│  eBPF Packet Capture                                        │

│  HTTP Request Collector                                     │

│  TCP/UDP Traffic Monitor                                    │

│  System Metrics Collector                                   │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│          DISTRIBUTED SECURITY EVENT PIPELINE ⭐              │

│                                                             │

│  Apache Kafka Event Stream                                  │

│  Event Topics                                               │

│  • network_events                                           │

│  • http_events                                              │

│  • security_alerts                                          │

│  • anomaly_events                                           │

│                                                             │

│  Kafka Consumer Groups                                      │

│  Detection Worker Cluster                                   │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                SECURITY ANALYSIS ENGINE                      │

│                                                             │

│  Network Monitoring Engine                                  │

│  Web Application Firewall (WAF)                             │

│  AI Anomaly Detection Engine                                │

│  Deep Packet Inspection                                     │

│  eBPF Runtime Security Engine ⭐                             │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                 THREAT INTELLIGENCE ENGINE                   │

│                                                             │

│  AbuseIPDB Integration                                      │

│  Community Threat Feeds                                     │

│  Reputation Scoring                                         │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                   AUTOMATED RESPONSE ENGINE                  │

│                                                             │

│  Firewall Blocking                                          │

│  IP Reputation Filtering                                    │

│  Rate Limiting                                              │

│  Kubernetes Auto Scaling                                    │

│  Container Restart                                          │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                   DATA STORAGE LAYER                         │

│                                                             │

│  Security Events DB (Elasticsearch)                         │

│  Prometheus Metrics Database                                │

│  Threat Intelligence Cache                                  │

│  Graph Database (Neo4j)                                     │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                 MONITORING & VISUALIZATION                   │

│                                                             │

│  Grafana Dashboards                                         │

│  Security Graph Visualization                               │

│  Threat Hunting Console                                     │

│  Incident Response Dashboard                                │

│                                                             │

└───────────────┬─────────────────────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────────┐

│                   DEVSECOPS PIPELINE                         │

│                                                             │

│  GitHub Actions CI/CD                                       │

│  Trivy Container Scanning                                   │

│  Automated Security Testing                                 │

│  Kubernetes Deployment                                      │

│                                                             │

└─────────────────────────────────────────────────────────────┘

45-Day Development Roadmap

PART 1  → Core Platform & Traffic Collection

PART 2  → Distributed Security Pipeline + AI Detection

PART 3  → Response Automation + Visualization + DevSecOps

PART 1

Core Security Platform (Day 1–15)

Goal of Phase 1:

Build the core security monitoring engine

By the end of Day 15 your system will have:

✔ eBPF traffic collector

✔ HTTP traffic monitoring

✔ network metrics engine

✔ packet metadata analysis

✔ Prometheus metrics

✔ security event generator

✔ logging system

✔ modular architecture

DAY 1 — Project Initialization

Goal
Create the SentinelX repository and architecture structure

Tasks

Create project directory

mkdir sentinelx

cd sentinelx

Create folder structure

sentinelx/

├── collector/

├── detection/

├── pipeline/

├── response/

├── storage/

├── ui/

├── scripts/

├── docker/

├── configs/

└── docs/

Initialize git

git init

Create README

SentinelX

Autonomous Cloud-Native Security Platform

Create architecture documentation

docs/architecture.md

Write high level system overview.

DAY 2 — Core Event Model

Goal
Design the security event structure used across the platform.

Create

collector/event.go

Define event structure

Example:

type SecurityEvent struct {

Timestamp int64

EventType string

SourceIP string

DestIP string

SourcePort int

DestPort int

Protocol string

PayloadSize int

}

Event types:

network_packet

http_request

connection_open

connection_close

security_alert

Create JSON serializer.

Test event generation.

DAY 3 — HTTP Traffic Collector

Goal
Capture HTTP requests.

Create

collector/http_collector.go

Implement HTTP middleware.

Pseudo flow

Incoming request

↓

extract metadata

↓

create security event

↓

send to pipeline

Extract fields:

source IP

HTTP method

request path

user agent

payload size

response code

Generate event:

http_request_observed

Test with curl.

DAY 4 — TCP Connection Monitor

Goal
Monitor TCP connections.

Use Go net package.

Capture

source IP

destination IP

port

connection duration

bytes transferred

Create event:

connection_open

connection_close

Log example:

192.168.1.10 → 192.168.1.20:443

duration: 120ms

bytes: 3400

DAY 5 — Network Metrics Engine

Goal
Compute network statistics.

Metrics calculated:

latency

throughput

packet count

connection count

error rate

Create

detection/network_metrics.go

Implement counters:

requests_per_second

connections_per_second

avg_latency

Store in memory structures.

DAY 6 — Prometheus Metrics Integration

Goal
Expose system metrics.

Install Prometheus client.

Create endpoint:

/metrics

Export metrics:

sentinelx_requests_total

sentinelx_connections_total

sentinelx_http_requests_total

sentinelx_errors_total

Test using browser:

http://localhost:9090/metrics

DAY 7 — Security Event Pipeline (Local)

Goal
Create local event queue.

Before Kafka we implement internal pipeline.

Create:

pipeline/event_queue.go

Implementation:

Go channel based queue

Example:

eventQueue := make(chan SecurityEvent, 10000)

Flow:

collector → queue → detection engine

DAY 8 — Port Scan Detection

Goal
Detect port scans.

Create

detection/port_scan_detector.go

Logic:

if same IP connects to >20 ports within 10 seconds

→ port_scan_detected

Store connection attempts per IP.

Example alert:

ALERT: Port Scan Detected

Source IP: 10.0.0.5

Ports scanned: 32

Test using

nmap

DAY 9 — Basic Web Application Firewall

Goal
Create simple WAF engine.

Create

detection/waf_engine.go

Detect patterns:

SQL Injection

' OR 1=1

UNION SELECT

XSS

<script>

Directory traversal

../../

If detected:

generate security_alert

DAY 10 — Alert Engine

Goal
Centralize alert generation.

Create

detection/alert_engine.go

Alert structure:

type Alert struct {

Severity string

Type string

SourceIP string

Description string

}

Example alert:

SQL Injection Attempt

Severity: HIGH

IP: 192.168.1.25

DAY 11 — Logging System

Goal
Store all security events.

Create

storage/event_logger.go

Store logs:

logs/security_events.json

Example entry:

{

"timestamp":123123123,

"event":"sql_injection_detected",

"source_ip":"192.168.1.5"

}

DAY 12 — HTTP Attack Simulation

Goal
Test WAF detection.

Simulate attacks using:

curl

Example

curl "http://localhost/login?id=' OR 1=1 --"

Verify alert generation.

DAY 13 — Container Traffic Monitor

Goal
Monitor Docker containers.

Use

docker stats

docker inspect

Collect:

container CPU

network traffic

memory usage

Generate event:

container_metrics

DAY 14 — Performance Optimization

Goal
Make collectors efficient.

Tasks:

use goroutines

optimize memory allocations

add worker pools

Example worker pool:

10 event processors

DAY 15 — Phase 1 Integration

Goal
Integrate all modules.

Final architecture:

Traffic

↓

Collectors

↓

Event Queue

↓

Detection Engines

↓

Alert Engine

↓

Event Logger

↓

Prometheus Metrics

Test scenarios:

normal traffic

SQL injection

port scan

high traffic

System now produces alerts.

After Day 15 SentinelX Will Already Have

✔ HTTP traffic monitoring

✔ TCP monitoring

✔ basic WAF

✔ port scan detection

✔ security event pipeline

✔ Prometheus metrics

✔ alert engine

✔ logging system

This alone already looks like a real security monitoring system.

Next Phase

PART 2 will add the startup-level features:

Kafka distributed pipeline

AI anomaly detection

eBPF packet capture

deep packet inspection

runtime security monitoring

threat intelligence integration

This is where SentinelX becomes very powerful.

If you want, I will now send PART 2 (Day 16–30) which is even more advanced and includes:

- Kafka architecture

- eBPF runtime monitoring

- AI anomaly detection

- distributed detection workers

That part is much more impressive technically.

Now we continue the SentinelX 45-Day Build Roadmap.

You already have PART 1 (Day 1–15) which builds the core monitoring system.

PART 2 is where SentinelX becomes a real security platform.

This phase adds:

✔ Distributed event streaming (Kafka)

✔ eBPF packet monitoring

✔ Deep packet inspection

✔ AI anomaly detection

✔ Threat intelligence integration

✔ Distributed detection workers

✔ Runtime container security

This is the most technically impressive part of the project.

SENTINELX

45-Day Development Roadmap

PART 1 → Core Monitoring Engine (Done)

PART 2 → Distributed Security Detection System

PART 3 → Automation, Dashboard, DevSecOps

PART 2

Distributed Security Detection Platform (Day 16–30)

Goal of this phase:

Transform SentinelX into a distributed security system capable of processing massive traffic.

Architecture after this phase:

Traffic

↓

Collectors

↓

Kafka Event Pipeline

↓

Detection Workers

↓

AI Engine

↓

Threat Intelligence

↓

Response Engine

DAY 16 — Kafka Installation

Goal
Deploy the distributed event streaming system.

Install Kafka using Docker.

Create:

docker/kafka-compose.yml

Example services:

zookeeper

kafka

kafka-ui

Start services

docker compose up -d

Verify Kafka is running.

Create topics.

network_events

http_events

runtime_events

security_alerts

anomaly_events

DAY 17 — Kafka Producer (Event Publisher)

Goal
Replace local event queue with Kafka.

Create

pipeline/kafka_producer.go

Producer responsibilities:

receive events

serialize JSON

publish to Kafka topic

Example event

{

"event_type":"http_request",

"source_ip":"192.168.1.10",

"path":"/login"

}

Send to topic

http_events

DAY 18 — Kafka Consumer (Detection Worker)

Goal
Create distributed detection workers.

Create

detection/kafka_consumer.go

Consumer logic:

read events from Kafka

send to detection engines

Example worker container:

sentinelx-detection-worker

Workers run in consumer group.

Example:

worker-1

worker-2

worker-3

worker-4

worker-5

Kafka distributes events automatically.

DAY 19 — Distributed Detection Workers

Goal
Implement scalable detection architecture.

Create worker service:

services/detection_worker.go

Worker pipeline:

Kafka Consumer

↓

Event Parser

↓

Detection Modules

↓

Alert Engine

↓

Publish Alert Event

Deploy multiple workers.

Test load distribution.

DAY 20 — eBPF Packet Collector

Goal
Implement kernel-level packet monitoring.

Create folder:

collector/ebpf/

Use:

libbpf

cilium ebpf

Capture:

source IP

destination IP

protocol

packet size

latency

Example event:

network_packet_received

Publish to:

network_events

DAY 21 — Socket Monitoring with eBPF

Goal
Track socket connections at kernel level.

Monitor syscalls:

connect()

accept()

send()

recv()

Create events:

connection_open

connection_close

data_transfer

This allows deep network visibility.

DAY 22 — Runtime Security Monitoring ⭐

Goal
Detect suspicious system behavior.

Monitor syscalls:

execve()

open()

chmod()

ptrace()

Example detection:

Reverse shell.

Pattern:

bash launched

↓

connect() to external IP

Generate alert:

runtime_reverse_shell_detected

DAY 23 — Deep Packet Inspection Engine

Goal
Analyze packet contents.

Create

detection/dpi_engine.go

Parse protocols:

HTTP

DNS

TCP

Inspect payload.

Detect:

malformed packets

protocol anomalies

exploit payloads

Example detection:

suspicious DNS tunneling

DAY 24 — Feature Extraction Engine

Goal
Prepare features for AI.

Create

ai/feature_extractor.py

Extract features:

request_rate

payload_length

response_time

connection_duration

unique_ips

Output feature vector:

[rate, size, latency, entropy]

DAY 25 — AI Anomaly Detection Model

Goal
Build real AI detection.

Use:

Scikit-learn

Isolation Forest

Create

ai/anomaly_detector.py

Train model.

model.fit(training_data)

Predict anomaly score.

score = model.predict(event)

DAY 26 — AI Engine Integration

Goal
Integrate AI into detection pipeline.

Flow:

Kafka Event

↓

Feature Extractor

↓

AI Model

↓

Anomaly Score

Example output:

anomaly_score = 0.91

If threshold exceeded:

anomaly_detected

Publish to

anomaly_events

DAY 27 — Threat Intelligence Integration

Goal
Check attacker IP reputation.

Create

detection/threat_intel.go

Connect to APIs:

AbuseIPDB

Open Threat Feed

Workflow:

incoming IP

↓

reputation lookup

↓

score calculation

Threat score formula:

Threat Score =

IP reputation

+ anomaly score

+ attack signatures

DAY 28 — Security Event Correlation

Goal
Correlate multiple alerts.

Create

detection/correlation_engine.go

Example attack chain:

port scan

SQL injection

brute force

System groups events.

Generate final alert:

multi_stage_attack_detected

DAY 29 — Distributed Load Testing

Goal
Test system under heavy traffic.

Simulate traffic.

Tools:

iperf

wrk

ab

nmap

Test scenario:

100k events per second

Observe:

Kafka throughput

worker CPU usage

detection latency

Tune worker scaling.

DAY 30 — Phase 2 Integration

Goal
Integrate all distributed components.

Final architecture now:

Traffic Sources

↓

Collectors (HTTP + eBPF)

↓

Kafka Event Pipeline

↓

Detection Worker Cluster

↓

AI Anomaly Engine

↓

Threat Intelligence

↓

Alert Engine

System now supports:

✔ distributed event processing

✔ AI anomaly detection

✔ eBPF runtime monitoring

✔ deep packet inspection

✔ scalable detection workers

After Day 30 SentinelX Is Already Very Powerful

The system now has:

✔ Kafka distributed pipeline

✔ eBPF kernel monitoring

✔ AI anomaly detection

✔ runtime security detection

✔ deep packet inspection

✔ threat intelligence integration

✔ distributed detection workers

This already resembles real security platforms.

PART 3 (Day 31–45)

The final phase will build the enterprise platform layer:

Automated response system

Firewall blocking

Kubernetes auto-scaling

Elasticsearch log storage

Neo4j security graph

Grafana dashboards

Threat hunting console

React control dashboard

DevSecOps pipeline

Attack simulation lab

After Part 3, SentinelX becomes a full enterprise security platform.

If you want, I will now give PART 3 (Day 31–45) which includes the dashboard, automated defense, investigation engine, and DevSecOps pipeline.

Now we complete the SentinelX 45-Day Build Roadmap with PART 3 (Day 31–45).

At this stage your system already has:

- HTTP monitoring

- WAF detection

- eBPF packet capture

- Kafka distributed pipeline

- Detection worker cluster

- AI anomaly detection

- Threat intelligence lookup

PART 3 transforms SentinelX into a full enterprise security platform with:

✔ Automated response system

✔ Security event storage (Elasticsearch)

✔ Attack investigation engine

✔ Security graph visualization

✔ Grafana monitoring dashboards

✔ React control panel

✔ Kubernetes deployment

✔ DevSecOps pipeline

✔ Attack simulation lab

This phase builds the SOC-style platform interface and automation layer.

SENTINELX

45-Day Development Roadmap

PART 1 → Core Monitoring Engine

PART 2 → Distributed Detection Platform

PART 3 → Automation, Investigation & Enterprise Platform

PART 3

Enterprise Security Platform (Day 31–45)

Goal of Phase 3:

Turn SentinelX into a complete SOC-style security platform.

Final architecture after Day 45:

Traffic Sources

↓

Collectors (HTTP + eBPF)

↓

Kafka Event Pipeline

↓

Detection Workers

↓

Threat Intelligence

↓

Response Engine

↓

Event Storage (Elasticsearch)

↓

Monitoring & Dashboards

↓

Security Investigation UI

DAY 31 — Automated Response Engine

Goal
Build the automated mitigation system.

Create

response/response_engine.go

Responsibilities:

receive security alerts

determine response action

execute mitigation

Response types:

ip_block

rate_limit

alert_only

container_restart

Example rule:

if port_scan_detected

→ block IP

DAY 32 — Firewall Blocking System

Goal
Automatically block attackers.

Implement using:

iptables

Create module

response/firewall_blocker.go

Example command executed:

iptables -A INPUT -s 192.168.1.50 -j DROP

Alert generated:

ip_blocked

Store blocked IP list.

DAY 33 — Rate Limiting System

Goal
Mitigate brute-force or DDoS attempts.

Implement rate limiter.

Create

response/rate_limiter.go

Example rule:

>100 requests/sec from same IP

Action:

apply nginx rate limit

Event:

rate_limit_applied

DAY 34 — Kubernetes Response Actions

Goal
Integrate container orchestration responses.

Create

response/kubernetes_actions.go

Actions:

restart pod

scale service

isolate container

Example:

kubectl scale deployment web --replicas=6

Use for DDoS mitigation.

DAY 35 — Elasticsearch Event Storage

Goal
Create searchable security log database.

Install:

Elasticsearch

Create service

storage/elasticsearch_client.go

Index events:

security_events

alerts

network_metrics

Example stored document:

{

"timestamp":123123,

"event":"sql_injection_detected",

"source_ip":"10.0.0.4"

}

DAY 36 — Attack Investigation Engine

Goal
Allow analysts to investigate attacks.

Create

investigation/search_engine.go

Capabilities:

search events

filter by IP

filter by attack type

time-range analysis

Example query:

source_ip:10.0.0.5

Output timeline:

10:00 port scan

10:02 sql injection

10:05 brute force

DAY 37 — Security Event Correlation Timeline

Goal
Reconstruct attack sequences.

Create

investigation/timeline_builder.go

Example attack chain:

Port scan

↓

Vulnerability probe

↓

SQL injection

↓

Brute force login

↓

IP blocked

Generate investigation report.

DAY 38 — Neo4j Security Graph

Goal
Visualize attacker relationships.

Install

Neo4j

Create graph schema:

Nodes:

Attacker IP

Server

Container

API endpoint

Edges:

ATTACKED

CONNECTED_TO

EXPLOITED

Example graph:

192.168.1.10

↓

Web Server

↓

Database

DAY 39 — Graph Visualization Engine

Goal
Display attack graphs.

Use:

D3.js

Create frontend module:

ui/graph_viewer

Features:

interactive attack graph

node highlighting

relationship tracing

This makes SentinelX look like a real SOC platform.

DAY 40 — Prometheus Monitoring System

Goal
Collect system metrics.

Metrics exported:

events_processed_total

alerts_generated_total

blocked_ips_total

ai_anomalies_detected

kafka_queue_depth

Expose endpoint:

/metrics

Prometheus scrapes data.

DAY 41 — Grafana Security Dashboards

Goal
Visualize metrics.

Create dashboards:

Network Dashboard

traffic rate

connection count

latency distribution

Security Dashboard

attack types

blocked IPs

alerts per minute

AI Dashboard

anomaly scores

baseline deviation

DAY 42 — SentinelX Backend API

Goal
Expose platform data to UI.

Create

api/server.go

Endpoints:

/api/events

/api/alerts

/api/blocked_ips

/api/metrics

Return JSON responses.

DAY 43 — React Control Dashboard

Goal
Create SentinelX UI.

Create React project.

ui/dashboard

Pages:

Security Overview

Network Monitoring

Threat Intelligence

Investigation Console

Attack Graph Viewer

Example widgets:

active attacks

blocked IPs

alerts timeline

traffic graphs

DAY 44 — DevSecOps CI/CD Pipeline

Goal
Automate build and deployment.

Create pipeline:

.github/workflows/ci.yml

Pipeline stages:

code checkout

build services

run tests

security scan

build docker images

deploy to kubernetes

Security scanning:

Trivy

DAY 45 — Attack Simulation Lab

Goal
Test SentinelX against real attacks.

Use tools:

Kali Linux

Metasploit

Nmap

Hydra

Simulated attacks:

Port scan

SQL injection

XSS

Brute force login

Reverse shell

DDoS

Observe SentinelX detection.

Verify:

alerts generated

IP blocked

dashboard updated

attack graph created

Final SentinelX Architecture (Day 45)

Traffic Sources

↓

Collectors (HTTP + eBPF)

↓

Kafka Event Pipeline

↓

Detection Workers

↓

AI Detection Engine

↓

Threat Intelligence

↓

Automated Response Engine

↓

Elasticsearch Event Storage

↓

Prometheus Metrics

↓

Grafana Dashboards

↓

React Control UI

Final SentinelX Capabilities

Your finished platform provides:

✔ Network monitoring

✔ Web application firewall

✔ eBPF runtime security

✔ AI anomaly detection

✔ Deep packet inspection

✔ Threat intelligence integration

✔ Distributed Kafka detection pipeline

✔ Automated threat mitigation

✔ Security investigation engine

✔ Attack graph visualization

✔ Prometheus monitoring

✔ Grafana dashboards

✔ React control panel

✔ Kubernetes deployment

✔ DevSecOps CI/CD pipeline

✔ Attack simulation lab

This architecture is similar to platforms built by:

Cloudflare

CrowdStrike

Datadog

Splunk

✅ You now have a complete 45-day build roadmap for SentinelX.

If you want, I can also create a professional system architecture diagram (visual like enterprise security products) for SentinelX that you can put in:

- GitHub README

- Resume

- Project documentation

- Portfolio

That diagram will make the project look very impressive for security or backend engineering interviews.